CAPSTONE PROJECT REPORT

Report 5 – Software Test Documentation

– Hanoi, Fall 2025 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

1.1. Testing Targets	4

1.2. Testing Levels	7

2. Test Strategy	7

2.1 Testing Types	7

2.2 Test Level	8

2.3 Supporting Tools	8

3. Test Plan	9

3.1 Human Resources	9

3.2 Test Environment	9

3.3 Test Milestones	9

4. Test Cases	10

4.1 Unit Test	10

4.2. Integration Test	11

4.3. System Test	12

4.4 Acceptance Test	13

5. Test Reports	13

5.1 Unit Test	14

5.2. Integration Test	16

5.3. System Test	16

5.4 Acceptance Test	17

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 23/11/2025 | A | DuongNT17 | Added 1. Scope of Testings |
| 23/11/2025 | A | DatVV | Added 2. Test Strategy |
| 23/11/2025 | A | DuongNT18 | Added 3. Test Plan |
| 30/11/2025 | A | DuongNT17 | Added 4. Test Cases |
| 1/12/2025 | A | DuongNT18 | Added 5. Test Reports |
| 5/12/2025 | M | DuongNT17 | Modified 4. Test Cases |
| 6/12/2025 | M | DuongNT18 | Modified 5. Test Reports |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

### 1.1. Testing Targets

#### 1.1.1. Feature, Functional

The scope of testing includes all functional modules defined in [SEP490_G127_Report3_Software Requirement Specification]

#### 1.1.2. Non - Functional

##### 1.1.2.1. User Interface

| Aspect | Admin Interface | Sales Staff Interface |
| --- | --- | --- |
| Performance | Interface Design: Clear hierarchical menu for managing product, warehouse, orders, users, reporting. Dashboard displays charts and stats for quick decision-making. Visual Style: ≤ 3 seconds for operations such as product search, updating inventory, applying discounts. | Performance Requirement:Fast product loading and optimized checkout experience for sales staff at counter or POS. Response Time Standard: ≤ 3 seconds for scanning products, adding to cart, processing payments. |
| Usability | Usability Criteria: Clear, structured workflows, dashboards, and management screens. Ease of Learning: Guided by charts, sidebar navigation, tooltips. | Usability Criteria: Quick and intuitive checkout flow requiring minimal training. Ease of Learning: Optimized POS workflow for speed (scan → add → pay). |
| Reliability | Reliability: Stable data operations and accurate reporting. Fault Tolerance: Auto-save & rollback for critical operations. | Reliability: Smooth checkout and payment flow without interruptions. Fault Tolerance: Clear retry options during payment or scanning. |
| Accessibility | Accessibility: Keyboard navigation, chart descriptions, tooltips.. | Accessibility:Support POS terminals, tablets; large button layout for fast interaction. |
| Security | RBAC, encrypted operations, admin login rules. | Secured transaction flow, limited permissions for staff accounts. |
| Scalability | Scalability: Add more stores, modules, reporting dashboards.without affecting performance. Ease of Upgrades: Supports scaling to manage large volumes of management data when necessary. | Scalability: Handle high checkout volume during peak hours. Ease of Upgrades: Allows for the addition of new features or updates to the customer interface. |
| Engagement & Adaptability | Interactivity: SnapBuy provides an intuitive dashboard for administrators | Interactivity: SnapBuy provides an optimized checkout interface for sales staff, designed for quick product lookup and payment processing. |

##### 1.1.2.2. Software and Hardware Interfaces

| Aspect | Software Interfaces | Hardware Interfaces |
| --- | --- | --- |
| Performance | - API latency < 2s, efficient DB queries, concurrency support. | - Barcode scanners, receipt printers respond within 2s. |
| Usability | - Clear feedback, guided error messages. | - Simple setup, status indicators for errors. |
| Reliability | - Failover support, retry logic, backup system. | -Hardware redundancy and auto diagnostic. |
| Security | - TLS encryption, RBAC, audit logs. | - Restricted physical access; authenticated device communication. |
| Scalability | - Supports new modules, APIs, and scaling DB. | - Allow adding more scanners, printers, POS terminals. |
| Interoperability | - Works with external APIs, supports multiple OS & browsers. | - Compatible with POS systems, standard protocols (USB/Wi-Fi). |
| Maintainability | - Modular architecture, documented updates. | - Easy hardware replacement, firmware updates. |
| Monitoring and Logging | - Full logs for API, DB, user actions. | - Hardware performance monitoring. |
| Error Handling | - Friendly error messages; auto-logging. | - Auto alerts for malfunctions. |
| Compliance | - GDPR, cybersecurity standards. | - Electrical safety, RoHS compliance. |
| Power Efficiency | - Optimized resource usage. | - Low-power modes for POS devices. |
| Environmental Tolerance | - Stable under varying loads. | - Works under conditions like humidity/dust (warehouse). |

##### 1.1.2.3. Usability and Security Requirements

- Consistency: Uniform layout for POS pages, admin pages, and dashboards.

- Intuitiveness: Logical workflows, clear actions for POS checkout.

- Accessibility: WCAG 2.1 AA compliance: keyboard navigation, screen reader support.

- Responsiveness: Fully responsive on PC, tablet, and POS device screens.

- Feedback: Success/error messages and loading indicators for long operations.

- Help & Documentation: Built-in tooltips and online user guide.

- Error Prevention & Recovery: Input validation, warnings, and undo options.

##### 1.1.2.4. Security  Requirements

- Authentication and Authorization:

- The system should implement strong user authentication mechanisms, including multi-factor authentication (MFA).

- Role-based access control (RBAC) should be enforced to ensure users only have access to necessary functions and data.

- Data Encryption:

- All sensitive data should be encrypted in transit using TLS and at rest using industry-standard encryption algorithms.

- Encryption keys should be managed securely and rotated periodically.

- Data Integrity:

- The system should include mechanisms to ensure data integrity, such as checksums and hashing.

- Regular data integrity checks should be performed to detect and address any corruption.

- Audit Logging:

- The system should maintain comprehensive audit logs for all user actions, especially those involving sensitive data or administrative functions.

- Logs should be protected from tampering and retained for a specified period as per regulatory requirements.

- Incident Response:

- A formal incident response plan should be in place, including procedures for detecting, reporting, and responding to security incidents.

- Users should be notified promptly of any data breaches that may affect them.

- Data Privacy:

- The system should comply with relevant data privacy regulations such as GDPR, ensuring users' personal data is handled responsibly.

- Users should have control over their data, including the ability to view, update, and delete their personal information.

- Regular Security Assessments:

- The system should undergo regular security assessments, including vulnerability scans, penetration testing, and code reviews.

- Identified vulnerabilities should be addressed promptly to maintain a secure environment.

- Secure Development Practices:

- Secure coding practices should be followed to prevent common vulnerabilities such as SQL injection, XSS, and CSRF.

- Automated tools should be used to check for security issues during development.

- Access Control:

- Strict access controls should be implemented for administrative interfaces, with access granted only to authorized personnel.

- All-access attempts, successful or failed, should be logged and monitored.

- User Education:

- Users should be educated on security best practices, such as recognizing phishing attempts and creating strong passwords.

- Regular security awareness training should be conducted for all users.

### 1.2. Testing Levels

- We have 4 levels of testing: Unit Test, Integration Test, System Test, Acceptance test

| No | Test level | In charge | Time | Focuses | Acceptance criteria |
| --- | --- | --- | --- | --- | --- |
| 1 | Unit Test | Developers | During implementation | Validate behavior of each unit (service, controller, repository). | All branches covered, no unexpected exceptions. |
| 2 | Integration Test | Testers | After UT passes | Validate interactions: Controller → Service → Repository → DB. | Data flow is correct, modules integrate successfully. |
| 3 | System Test | Testers | After IT | Validate logic flows, performance, UI, security. | The full system works as designed. |
| 4 | Acceptance Test | End-Users | After System Test | Confirm business requirements are met using real data. | User confirms system readiness for production. |

Table 1.1. Testing Levels

## 2. Test Strategy

### 2.1 Testing Types

- The test team has to test the following type on Postman, Google Chrome browser, Edge browser:

- Unit Testing

- Integration Testing

- System Testing

- User Acceptance Testing

| Type of Testing | Objective | Technique | Completion Criteria |
| --- | --- | --- | --- |
| Unit Testing | Verify that each smallest component functions correctly and meets requirements | White-Box Testing techniques, such as Condition Testing and Control Flow Testing | Complete when all units have been independently tested, have no critical errors, and inputs/outputs meet expected results |
| Integration Testing | Ensure modules or units interact and function correctly when integrated | Bottom-Up or Top-Down Integration | Complete when all integrated modules work correctly together, with no interaction or integration errors |
| System Testing | Test the entire system to ensure all components function correctly and meet requirements | Black-Box Testing, including comprehensive testing of functionality, performance, and security | Complete when all functional requirements are successfully tested, and the system has no critical defects |
| User Acceptance Testing | Ensure the system meets user requirements and expectations | Black-Box Testing based on real user scenarios | Complete when users accept the system after all UAT scenarios pass successfully with no critical defects |

Table 2.1.Description of testing types

### 2.2 Test Level

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Unit Testing | X | X | X |  |
| Integration Testing |  | X | X | X |
| System Testing |  |  | X | X |
| Acceptance Testing |  |  | X | X |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Manage test case and data index | Microsoft Excel Online | Microsoft |  |
| Manage bugs and status of fixed | Microsoft Excel Online, GitHub issue | Atlassian |  |
| The interface to test | Microsoft Edge browser, Chrome |  |  |

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| DuongNT17 | Test Lead | - Create test cases and perform unit tests. - Create test cases and perform integration tests. - Create test cases and perform system tests. - Create test cases, checklists and perform acceptance tests. - Summaries test reports. |
| DuongNT18 DatVV DuongNT17 | Team member | Fix bugs front-end |
| HuyNX NamNV | Team member | Fix bugs back-end |
| HuyNX NamNV DuongNT18 DatVV DuongNT17 | Team member | Review Test Plan. Execute Test (IT, ST) Review Test Report. |

Table 3.1. Human Resources

### 3.2 Test Environment

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Write unit test documents | Excel | Microsoft | Latest |
| Write test report documents | Excel | Microsoft | Latest |
| Run UT (Units Test) | Postman | Postman | Latest |
| Run IT (Integration Test) | Postman | Postman | Latest |
| Tracking defects, issues and Q&A | Excel, GitHub issues | Microsoft, GitHub | Latest |

Table 2.4. Test Environment

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Create test plan | 30/09/2025 | 04/10/2025 |
| Create UT test cases | 05/10/2025 | 08/10/2025 |
| Create IT test cases | 09/10/2025 | 12/10/2025 |
| Create UAT test cases | 13/10/2025 | 16/10/2025 |
| Create ST test cases | 17/10/2025 | 20/10/2025 |
| Create, update and execute UT test cases | 21/10/2025 | 27/10/2025 |
| Create, update and execute IT test cases | 28/10/2025 | 03/11/2025 |
| Create, update and execute ST test cases | 04/11/2025 | 08/11/2025 |
| Create, update and execute UAT test cases | 09/11/2025 | 13/11/2025 |
| Full system testing | 14/11/2025 | 18/11/2025 |
| Create Test Report | 19/11/2025 | 22/11/2025 |

Table 3.5. Test Milestones

## 4. Test Cases

### 4.1 Unit Test

Functional testing will be done on the server development side by the backend developer:

Figure 2.1. Unit Test Case Test

### 4.2. Integration Test

- Integration testing will involve incorporating the API into the app's interface to assess the data representation for the user. The tester will select test cases from the Test Report wherein actions are performed between functions or data is exchanged between modules. Subsequently,The user will utilize Postman to test the input-output data. If any errors occur during testing, specifically concerning unexpected data, testers will log defects or bugs on Jira and track the failed test case until it is addressed and resolved by developers.

Figure 2.2. Integration test

### 4.3. System Test

- This testing stage occurs after the functions outlined in the requirements have been completely implemented. We will conduct tests using the new system version. The primary objective of this test phase is to evaluate the performance of the application when operated by the user on the device, assessing how the user interacts with the application under different scenarios.

Figure 2.3. System test

### 4.4 Acceptance Test

- This testing stage is conducted after all system functions defined in the requirements have been fully implemented. The tests are performed on the final version of the system to verify that the application satisfies user requirements and acceptance criteria. The main purpose of Acceptance Testing is to evaluate the system from the user’s perspective by observing how users interact with the application on their devices under different usage scenarios, ensuring the system is ready for deployment and use.

Figure 2.4. Acceptance Test

## 5. Test Reports

Figure 2.5. Total testcase

### 5.1 Unit Test

[5.1 Unit Test]

Figure 2.6. Unit Test Case Test

### 5.2. Integration Test

[5.2 Integration Test]

Figure 2.7. Integration test

### 5.3. System Test

[5.3 System Test]

Figure 2.8. System test

### 5.4 Acceptance Test

[5.4 Acceptance Test]

Figure 2.9. Acceptance Test